The National University of Lesotho

Department of Mathematics and Computer Science

Faculty of Science and technology

CS3430: System Analysis and Logical Design

Task: NUL Attendance Management System

Due: Friday 20th February 2026

Participants:

|  | Student Number | Surname, initials | Major |
| --- | --- | --- | --- |
| 1. | 202002241 | Manyeli, H.M. | B. Sc. Mathematics & CS |
| 2. | 202321274 | Rakoloi, B.R. | B. Sc. CS & Statistics |
| 3. | 202322646 | Tšita, S.T. | B. Sc. Mathematics & CS |
| 4. | 202322596 | Makhang, L.M. | B. Sc. Mathematics & CS |

Table Of Contents

Group Roles ………………………………………………………………………….3

CASE Tools & Deliverables………………………………………………………….3

Project Charter…………………………………………………………………….….5

The Explanations of Five Terms of our Choosing……………………………………6

.

Group Roles

|  | Responsible Student No. | SDLC Phases |  |  |  |  |  | PM Phases |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | P | A | D | I | M |  | I | P | E | C |
| 1 | 202002241 |  |  | X |  | X |  |  |  | X | X |
| 2 | 202321274 |  |  |  | X | X |  |  |  | X | X |
| 3 | 202322646 |  | X |  |  | X |  |  | X |  | X |
| 4 | 202322596 | X |  |  |  | X |  | X |  |  | X |

CASE tools and Deliverables Per Phase

|  | SDLC Phases | CASE Tools | Deliverables in Brief | Responsible SN |
| --- | --- | --- | --- | --- |
| 1 | Planning | Google Docs, Sheets, draw.io, ClickUP (for Gantt Charts | Documentation of user requirements, detailed steps and work plan for the project, assignment of team members | 202322596 |
| 2 | Analysis | Google Docs, Sheets, MySQL | Develop the system models, analyse business rule, study user needs and requirements, determine feasibility | 202322646 |
| 3 | Design | MySQL, Figma | Design prototype, ER diagrams, Flowcharts for code | 202002241 |
| 4 | Implementation | VS Code, MySQL, Tkinter | Functional code, training procedures, scalability and support capabilities | 202321274 |
| 5 | Maintenance | All of the above | Software upkeep, updates and continuous training | All the members |
|  | PM Phases | CASE Tools | Deliverables In Brief | Responsible SN |
| 1 | Initiation | Google Docs, Sheets | Project Charter, Project Scope, Stakeholder Analysis | 202322596 |
| 2 | Planning | Google Docs, Sheets, draw.io, ClickUP(for Gantt Charts | Project Management Plan, Gantt Chart, Work Breakdown Structure, Resource Allocation plan, Statement | 202322646 |
| 3 | Execution | MySQL, Figma, VS Code, Tkinter | Work performance data, Quality assurance reports, Change requests & Team performance reports, project product | 202321274 and 202002241 |
| 4 | Closure | Google Docs, Sheets, ClickUp | Project closure report, Post project review, Lessons learned report, Final deliverable | All the members |

# Project Charter

Project Title: NUL Attendance Management System

Authorisation Date: 20th February 2026

Project Managers: Lineo Alexandra Makhang(lineomakhang30@gmail.com), Hapile Manyeli(manyelihapile@gmail.com), Boitumelo Rakoloi(boiturakoloi@gmail.com),  Sentle Tšita(sentletsita@gmail.com)

Client Name: National University of Lesotho - info@nul.ls, +266 22340601/ +266 52213000

| Key Stakeholders | Responsibilities |
| --- | --- |
| National University of Lesotho (Owner) | Oversees and approves the system. |
| University Management | Uses attendance reports for decision-making and policy enforcement. |
| Lecturers | Record and manage student attendance. |
| Students | View their attendance records and summaries. |
| Faculty Administrators | Manage student and course records. |
| ICT Department | Provides technical support, maintenance, and system oversight. |

Project Description & Objective: NUL currently relies on manual attendance registers which are time-consuming, error-prone, and difficult to analyse. The NUL Attendance Management System will digitise attendance recording, storage, and reporting by developing a web-based attendance system, allowing addition, editing, deletion, and display of attendance records, generating automated attendance reports, and improving record accuracy by at least 90%.

Triple Constraints

- Scope: The main focus of this system is student registration and management, course creation and management, the creation, editing, and updating of attendance records by lecturers, and user authentication (a login system for administrators and lecturers).

- Time (16th February 2026 - 10th April 2026):

- Weeks 1–2 (Initiation & Planning)

- Weeks 3–4 (Analysis & Design)

- Weeks 5–6 (Implementation & Refinement)

- Week 7 (Testing & Control)

- Week 8 (Deployment & Maintenance Planning)

- Cost: The project is designed to remain low-cost and financially feasible within an academic environment. Technologies such as MySQL, VS Code, and programming languages like Python, and the TKinter will be used at no licensing cost. However, if deployed online, optional hosting may cost approximately M100-M300, depending on the hosting provider and storage requirements.

Key Assumptions: It is a web-based system to be developed in house, that will access lecturer and student databases.

The Explanations of Five Terms of our Choosing:

CASE Tools (pg23) - A set of automated software applications used to design, develop, test and maintain high quality software systems.

Analysis (pg23) - The second phase of the SDLC where teams define, analyse and document functional/non-functional user needs.

Outsourcing (40) - A business practice of hiring external/third-party providers to perform services traditionally handled in house.

Work breakdown structure (pg73) - The process of dividing the project into manageable tasks and logically ordering them to ensure a smooth evolution between tasks.

Gantt Chart (pg73) - A graphical representation of a project that shows each task as a horizontal bar whose length is proportional to its time for completion.