National University of Lesotho

Department of Mathematics and Computer Science

NUL Attendance Management System

CS3430: System Analysis and Logical Design

Change Request Document

CR-001: Frontend Technology Stack Change — Python/TKinter to TypeScript & React (TSX)

# Change Request Details

| Field | Details |
| --- | --- |
| Change Request ID | CR-001 |
| Date Submitted | 16 March 2026 |
| Submitted By | Manyeli, H.M. (202002241) — Design & Execution |
| Project | NUL Attendance Management System |
| Phase at Time of Change | Execution — Implementation (Week 5) |
| Priority | High |
| Status | Approved & Implemented |

# 1. Description of Change

This change request formally documents the decision to replace Python with TKinter as the frontend implementation technology with a modern web-based stack consisting of TypeScript, TSX (TypeScript XML — React's component syntax), HTML, and CSS.

The change affects the Implementation deliverable under the SDLC and the project product deliverable under the Execution PM phase. All other deliverables, scope items, and timelines remain unchanged.

| Component | Before Change | After Change |
| --- | --- | --- |
| Frontend Language | Python | TypeScript (TSX) |
| UI Framework | TKinter (Desktop GUI) | React.js (Web) |
| Markup | TKinter Widget System | HTML |
| Styling | TKinter ttk styles | CSS |
| File Extensions | .py | .tsx / .ts / .css |
| Target Platform | Desktop Application | Web Browser |
| Backend Compatibility | Required separate HTTP bridge | REST API calls |

# 2. Reason for Change

## 2.1 Figma-to-Code Workflow

The project's UI/UX designs were produced in Figma, a browser-based design tool. Figma's output — layouts, components, colour values, spacing — maps directly and naturally onto HTML, CSS, and React (TSX) components. Translating Figma designs into TKinter widgets would have required a full manual re-interpretation of every design element, as TKinter has no concept of CSS, flexbox, or browser-native rendering.

The TypeScript/React stack allowed developers to move from Figma prototype to coded component with minimal friction, preserving design intent and reducing development time.

## 2.2 TKinter is a Desktop Framework — This is a Web Application

The Project Scope Document explicitly defines the NUL Attendance Management System as a web-based application. TKinter is Python's native desktop GUI library and produces applications that run as standalone windows on a local machine. It cannot be accessed through a web browser, cannot be deployed as a website, and has no native mechanism for HTTP-based communication with a web server.

Continuing with TKinter would have produced a deliverable that fundamentally contradicts the project's stated platform requirements. TypeScript and React are purpose-built for the web and fully compatible with the Node.js backend and MySQL database already in use.

# 3. Impact Assessment

| Impact Area | Assessment | Severity |
| --- | --- | --- |
| Project Scope | No change — all functional requirements remain identical. Only the implementation technology changes. | None |
| Project Schedule | Minor — approximately 3–4 days of learning overhead absorbed within the existing W5–W8 window. | Low |
| Cost / Budget | No impact — TypeScript, React, and all associated tooling are open-source and free. | None |
| Code Quality | Positive — TypeScript's static typing catches errors at compile time, improving reliability. | Positive |
| Backend Integration | Positive — TypeScript/React integrates natively with Node.js via REST APIs. | Positive |
| Team Skill Requirement | Moderate — team required on-the-job learning of TypeScript, TSX, and React patterns. | Moderate |
| Documentation | Low — existing documents updated to reflect new stack (Tech Change Report produced separately). | Low |

# 4. Implementation Plan

| Step | Action | Owner | Status |
| --- | --- | --- | --- |
| 1 | Remove all TKinter/Python frontend code from the repository | 202321274 | Complete |
| 2 | Initialise React project with TypeScript template (create-react-app --template typescript) | 202322646 | Complete |
| 3 | Set up folder structure: /components, /pages, /services, /types | 202322646 | Complete |
| 4 | Recreate all Figma-designed screens as TSX components | 202321274 | In Progress |
| 5 | Connect TSX components to Node.js API endpoints via fetch/axios | 202322646 & 202321274 | In Progress |
| 6 | Update all project documents to reflect TypeScript stack | 202322596 | Complete |
| 7 | Validate full system integration (frontend + backend + database) | All Members | In Progress |

# 5. Approval

| Role | Name / Student No. | Signature & Date |
| --- | --- | --- |
| Change Initiator | Manyeli, H.M. — 202002241 | 16 March 2026 |
| Project Reviewer | Makhang, L.M. — 202322596 | 17 March 2026 |
| Team Consensus | All Members | 17 March 2026 |

Change Request CR-002

CR-002: Feature Scope Additions — Attendance Code System, Theming, Reporting & Structural Enhancements

Change Request Details

| Field | Details |
| --- | --- |
| Change Request ID | CR-002 |
| Date Submitted | 1 April 2026 |
| Submitted By | Rakoloi, B.R. (202321274) — Implementation and Execution |
| Project | NUL Attendance Management System |
| Phase at Time of Change | Execution — Implementation (Weeks 6-8) |
| Revised Deadline | 10 April 2026 (extended from original 3 April 2026 implementation close) |
| Priority | High |
| Status | Approved and Implemented |

1. Description of Change

This change request formally documents a set of feature additions and structural enhancements identified during active development in the Execution Phase. These additions emerged from testing, stakeholder feedback, and developer review of the running system. They expand on the original functional scope without altering the core project objectives, and they necessitate a revised implementation deadline of 10 April 2026.

| # | Feature Area | Change Description | Status |
| --- | --- | --- | --- |
| 1 | Attendance Code System | Lecturer begins a class generating a random code for all enrolled students. A 15-minute timer governs the validity window; students entering the code are marked present, post-timer entries are late. | Implemented |
| 2 | Session Duration Choice | Lecturer selects a 50-minute or 1 hour 50-minute session duration when beginning a class. | Implemented |
| 3 | Session Persistence | Class session does not terminate when lecturer navigates away. Session remains active until explicitly ended. | Implemented |
| 4 | Class Initiation Restriction | Class can only be begun from the My Classes page. Dashboard shows active session status only with no navigation to take-attendance page. | Implemented |
| 5 | Manual Attendance Marking | Lecturer can manually mark a student present when the student cannot submit the attendance code. | Implemented |
| 6 | Role-Specific Colour Themes | Admin portal: red/orange theme. Lecturer portal: forest/ocean theme. Student portal: default/royal theme. Nav items and buttons inherit the active role theme. | Implemented |
| 7 | Dark Mode and System Theme | Full system dark/light mode via CSS prefers-color-scheme. Login and loading pages default to system colour theme. White patches in dark mode eliminated. | Substantially complete |
| 8 | Report Preview and Download | Reports are previewable in the React UI and downloadable as formatted PDFs with per-student breakdown, course details, semester and date range. | Implemented |
| 9 | Semester and Yearly Reports | System supports semester-level (2 per year) and yearly reports spanning 4-5 years of study, selectable per student or course cohort. | Implemented |
| 10 | Multi-Dept Courses and Programmes | Courses can belong to multiple departments. Student programmes correctly link to all associated departments when created by admin. | Implemented |
| 11 | Lecturer Course Scope | Lecturers only see attendance reports and records for courses they are assigned to teach. | Implemented |
| 12 | Lecturer Directory and Assignment | Admin can view all lecturers per department and assign them to courses. Assignments reflect immediately in lecturer My Classes view. | Implemented |
| 13 | Forgot Password Fix | Forgot password flow now correctly updates the password in the database. | Implemented |
| 14 | Admin Code Gate | A super-secret admin code is required at login. The admin code page routing issue has been resolved. | Implemented |
| 15 | Deployment Railway/Vercel | Backend deployed to Railway, frontend to Vercel. Production CORS origins and environment variables configured. | Implemented |

2. Impact Assessment

| Impact Area | Assessment | Severity |
| --- | --- | --- |
| Project Scope | Scope expanded to include attendance code system, theming, enhanced reporting, and structural enhancements. Core objectives and out-of-scope items unchanged. | Moderate - Controlled |
| Project Schedule | Implementation deadline extended from 3 April to 10 April 2026. Overall project deadline of 8 May 2026 is unaffected. | Low |
| Cost / Budget | No additional cost. All features implemented using the existing open-source stack. | None |
| Code Quality | Role-specific theming and deployment configuration improve the production quality and professional presentation of the system. | Positive |
| User Experience | Attendance code system, session persistence, and report download significantly improve usability for lecturers and students. | Positive |

3. Approval

| Role | Name / Student No. | Signature | Date |
| --- | --- | --- | --- |
| Change Initiator | Rakoloi, B.R. — 202321274 |  | 1 April 2026 |
| Project Reviewer | Makhang, L.M. — 202322596 |  | 2 April 2026 |
| Team Consensus | All Members |  | 2 April 2026 |

Prepared by the CS3430 Project Team — National University of Lesotho