National University of Lesotho

Department of Mathematics and Computer Science

NUL Attendance Management System

CS3430: System Analysis and Logical Design

Change Request Document

CR-001: Frontend Technology Stack Change — Python/TKinter to TypeScript & React (TSX)

# Change Request Details

| Field | Details |
| --- | --- |
| Change Request ID | CR-001 |
| Date Submitted | 16 March 2026 |
| Submitted By | Manyeli, H.M. (202002241) — Design & Execution |
| Project | NUL Attendance Management System |
| Phase at Time of Change | Execution — Implementation (Week 5) |
| Priority | High |
| Status | Approved & Implemented |

# 1. Description of Change

This change request formally documents the decision to replace Python with TKinter as the frontend implementation technology with a modern web-based stack consisting of TypeScript, TSX (TypeScript XML — React's component syntax), HTML, and CSS.

The change affects the Implementation deliverable under the SDLC and the project product deliverable under the Execution PM phase. All other deliverables, scope items, and timelines remain unchanged.

| Component | Before Change | After Change |
| --- | --- | --- |
| Frontend Language | Python | TypeScript (TSX) |
| UI Framework | TKinter (Desktop GUI) | React.js (Web) |
| Markup | TKinter Widget System | HTML |
| Styling | TKinter ttk styles | CSS |
| File Extensions | .py | .tsx / .ts / .css |
| Target Platform | Desktop Application | Web Browser |
| Backend Compatibility | Required separate HTTP bridge | REST API calls |

# 2. Reason for Change

## 2.1 Figma-to-Code Workflow

The project's UI/UX designs were produced in Figma, a browser-based design tool. Figma's output — layouts, components, colour values, spacing — maps directly and naturally onto HTML, CSS, and React (TSX) components. Translating Figma designs into TKinter widgets would have required a full manual re-interpretation of every design element, as TKinter has no concept of CSS, flexbox, or browser-native rendering.

The TypeScript/React stack allowed developers to move from Figma prototype to coded component with minimal friction, preserving design intent and reducing development time.

## 2.2 TKinter is a Desktop Framework — This is a Web Application

The Project Scope Document explicitly defines the NUL Attendance Management System as a web-based application. TKinter is Python's native desktop GUI library and produces applications that run as standalone windows on a local machine. It cannot be accessed through a web browser, cannot be deployed as a website, and has no native mechanism for HTTP-based communication with a web server.

Continuing with TKinter would have produced a deliverable that fundamentally contradicts the project's stated platform requirements. TypeScript and React are purpose-built for the web and fully compatible with the Node.js backend and MySQL database already in use.

# 3. Impact Assessment

| Impact Area | Assessment | Severity |
| --- | --- | --- |
| Project Scope | No change — all functional requirements remain identical. Only the implementation technology changes. | None |
| Project Schedule | Minor — approximately 3–4 days of learning overhead absorbed within the existing W5–W8 window. | Low |
| Cost / Budget | No impact — TypeScript, React, and all associated tooling are open-source and free. | None |
| Code Quality | Positive — TypeScript's static typing catches errors at compile time, improving reliability. | Positive |
| Backend Integration | Positive — TypeScript/React integrates natively with Node.js via REST APIs. | Positive |
| Team Skill Requirement | Moderate — team required on-the-job learning of TypeScript, TSX, and React patterns. | Moderate |
| Documentation | Low — existing documents updated to reflect new stack (Tech Change Report produced separately). | Low |

# 4. Implementation Plan

| Step | Action | Owner | Status |
| --- | --- | --- | --- |
| 1 | Remove all TKinter/Python frontend code from the repository | 202321274 | Complete |
| 2 | Initialise React project with TypeScript template (create-react-app --template typescript) | 202322646 | Complete |
| 3 | Set up folder structure: /components, /pages, /services, /types | 202322646 | Complete |
| 4 | Recreate all Figma-designed screens as TSX components | 202321274 | In Progress |
| 5 | Connect TSX components to Node.js API endpoints via fetch/axios | 202322646 & 202321274 | In Progress |
| 6 | Update all project documents to reflect TypeScript stack | 202322596 | Complete |
| 7 | Validate full system integration (frontend + backend + database) | All Members | In Progress |

# 5. Approval

| Role | Name / Student No. | Signature & Date |
| --- | --- | --- |
| Change Initiator | Manyeli, H.M. — 202002241 | 16 March 2026 |
| Project Reviewer | Makhang, L.M. — 202322596 | 17 March 2026 |
| Team Consensus | All Members | 17 March 2026 |

Prepared by the CS3430 Project Team — National University of Lesotho