National University of Lesotho

Department of Mathematics and Computer Science

HEADCOUNT — NUL Attendance Management System

CS3430: System Analysis and Logical Design

Lessons Learned Report

Reflections Across the Full HEADCOUNT Project Lifecycle

Document Type: Lessons Learned Report

System: HEADCOUNT — headcount-nine.vercel.app

Project Period: 16 February 2026 – 10 April 2026

Prepared by: All Team Members — CS3430

# 1. Purpose

This Lessons Learned Report captures the insights, challenges, and recommendations gathered by the team across all phases of the HEADCOUNT project. It reflects on the full lifecycle — from initial charter through a technology stack change, a major feature scope expansion (CR-002), deployment to Railway and Vercel, and eventual closure. It is intended to serve future CS3430 teams and to improve the team members' individual professional practice.

# 2. What Went Well

| Area | What Went Well | Why It Worked |
| --- | --- | --- |
| System Architecture | Clean separation of React frontend (Vercel), Node.js backend (Railway), and MySQL DB from the start | Early architectural decision made the full-stack integration more predictable once CORS and env vars were sorted |
| Prisma ORM | Using Prisma instead of raw SQL queries reduced database errors significantly and made schema migrations manageable | Type-safe queries caught mismatches at compile time rather than runtime |
| Figma Prototype | UI prototype closely matched the final deployed system | Figma's component model mapped directly to React/TSX components; design drift was minimal |
| Code Review | Peer review enforced throughout — no code merged to main without review | Agreed standard from Week 5; caught several critical bugs before they reached the live system |
| Change Management | Both CR-001 and CR-002 were formally documented and approved before implementation continued | Prevented scope creep from becoming uncontrolled; gave the team a clear record of what changed and why |
| Deployment | System successfully deployed and publicly accessible at headcount-nine.vercel.app | Railway + Vercel combination worked well once environment variables and CORS origins were correctly configured for production |
| Attendance Code Feature | The 15-minute timer, code generation, and present/late logic worked reliably in the deployed system | Treating AttendanceSession as its own DB model with phase, code, and expiresAt fields gave the feature a clean data foundation |
| Role Theming | Each role portal has a distinct, consistent colour theme across all pages and components | Unified CSS variable system with role-scoped theme classes applied globally prevented the white patch issue from persisting |

# 3. What Could Have Been Done Better

| Area | What Went Wrong | Root Cause |
| --- | --- | --- |
| Technology Selection | TKinter initially listed as frontend technology despite the project being explicitly web-based | Insufficient evaluation of tech stack against the platform requirement during planning; corrected via CR-001 |
| Schedule | The project deadline was moved forward by the course lecturer, not the team. This external change collapsed the available implementation window at a point when the team was mid-phase. Features that deserved more development and testing time — dark mode, auth edge cases, forgot password, deployment configuration — had to be completed in parallel under an accelerated timeline the team did not choose | The externally imposed deadline left no buffer. The team had no say in the revised timeline and had to reorganise their entire remaining Execution/Implementation phase to fit the new end date. The learning overhead of adopting TypeScript, Prisma, and Railway/Vercel for the first time further compressed what was available |
| Integration Timing | Frontend-backend integration began too late — CORS, JWT header, and env var issues discovered mid-phase rather than Day 1 | No integration spike was planned; frontend and backend developed somewhat independently before being connected |
| Testing Coverage | Internal testing was minimal and partially deferred — test coverage was ~70% at Execution close | Time consumed by integration debugging and CR-002 features left insufficient runway for structured testing |
| Dark Mode | White background patches persisted in dark mode across multiple pages and required a dedicated CSS refactor | Theme variables were not applied globally from the start; role-scoped classes were added reactively |
| Forgot Password | The forgot password flow was built but did not correctly update the database — required a bug fix late in the project | Insufficient end-to-end testing of auth flows beyond the happy path |
| Admin Code Page | The admin code gate page failed to render under certain routing conditions | React Router configuration not tested against all route entry paths during development |
| Documentation Timing | Several Execution phase documents were written at the very end of the phase | The externally imposed deadline compression left insufficient time for documentation to be maintained in parallel with development. When the deadline moved, documentation was the first thing deprioritised in order to protect system delivery |

# 4. Lessons by Phase

## 4.1 Initiation & Planning

- Always validate the technology stack against the platform requirement before committing. A single question — 'Is this a desktop app or a web app?' — would have prevented CR-001.

- Build a technology spike into the schedule during planning. A 2–3 day spike to set up the full stack (React + Node + DB + CORS + env vars) before feature development begins saves significant time later.

- Define API contracts as a planning artefact, not an implementation discovery. A shared document listing every endpoint's method, route, request, and response shape should exist before anyone writes code.

## 4.2 Analysis & Design

- The Prisma schema, modelled from the ER diagram, was one of the most stable parts of the project. Front-loading schema design with proper normalisation and junction tables (ProgrammeDepartment, StudentCourse, LecturerCourse) paid dividends throughout implementation.

- Figma screens should be complete — including edge cases like the admin code gate page and the empty-state views — before implementation begins. Designing and coding in parallel caused some rework.

## 4.3 Implementation & Execution

- Set up CORS, JWT, environment variables, and a single end-to-end test (login → create record → read record) on Day 1 of implementation. These are the most common blockers and should be resolved before any feature work begins.

- The AttendanceSession model (with code, phase, classDuration, expiresAt) was a good design decision — treat complex features as data models first, then build UI on top. The attendance code system worked reliably because its data foundation was clean.

- Role-specific theming should be implemented as a global CSS variable system from the start, not applied per-component. Retrofitting global theme variables was necessary and time-consuming.

- Test every auth flow end-to-end — login, forgot password, admin code gate, JWT expiry, route protection — before moving on to feature development. Auth bugs discovered late are among the most disruptive.

- When a feature is added mid-phase(as happened with CR-002), always update the relevant project documents in the same week. Retrospective documentation is less accurate and more time-consuming.

## 4.4 Deployment

- Railway and Vercel work well together but require careful environment variable management. Maintain a shared, secure record of all production environment variables from the first deployment.

- Prisma migrations on Railway require the DATABASE_URL to be set correctly in the Railway environment. Test the migration pipeline on Railway before it is needed under deadline pressure.

## 4.5 Closure

- Closure documents are significantly easier and more accurate when performance data, issue logs, and change records have been maintained throughout the project. This team found retrospective reconstruction time-consuming for some sections.

- A README or technical handover document for the codebase should be a formal deliverable. Future maintainers need to understand the Railway/Vercel setup, environment variables, Prisma migration workflow, and role structure without access to the team.

# 5. Technical Lessons Summary

| Technology | Lesson Learned |
| --- | --- |
| TypeScript | Enable strict mode from Day 1. Retrofitting types into loosely-typed components is harder than writing them correctly from the start. Use shared interfaces between frontend and backend for API request/response shapes. |
| React (TSX) | Build a shared component library (buttons, forms, tables, role-themed wrappers) in the first week of implementation. The time investment pays back immediately on every subsequent screen. |
| Prisma ORM | Prisma's type-safe queries and migration system are a significant quality improvement over raw SQL for a team-based project. Schema changes are version-controlled and rollback is straightforward. |
| Node.js / Express | Document every API endpoint before coding it. Use a middleware-first approach: auth middleware, role middleware, validation middleware — all applied before the route handler. |
| JWT Auth | Implement auth as the first feature, test it fully, then build everything else behind it. Implementing auth late caused protected routes to be developed without proper access control initially. |
| CSS Theming | Use CSS custom properties (variables) scoped to role-specific root classes from the start. Never hardcode colours in components — every colour value should reference a variable that the theme class overrides. |
| Railway + Vercel | These platforms are well-suited for student projects but require discipline around environment variables and CORS. Automate deployments via GitHub integration from the start so every push to main deploys automatically. |
| Git Workflow | Feature branches and pull requests with mandatory peer review should be in place from the first commit. The team's peer review discipline was one of the strongest quality practices of the project. |

# 6. Recommendations for Future CS3430 Teams

- Name your system from the start — HEADCOUNT was a strong brand decision that gave the project identity and made documentation more readable throughout.

- Use Prisma + MySQL on Railway instead of raw mysql2 connections. The type safety and migration system are worth the small learning overhead.

- Deploy to Vercel + Railway in Week 1 of implementation — even if all you deploy is a 'Hello World'. Having the deployment pipeline working early means integration issues are caught continuously, not all at once at the end.

- Use this project's documentation set as a template. All PM and SDLC documents, both change requests, and the full requirements set (FR-01 through FR-30, NFR-01 through NFR-10) are available as a model.

- The attendance code system (AttendanceSession model with code, phase, classDuration, expiresAt) is a reusable pattern for any time-windowed feature. Treat it as a reference implementation.

# 7. Overall Reflection

HEADCOUNT is a genuine full-cycle software project — from paper-based problem statement to a live, publicly deployed web application. The team encountered the full range of real-world development challenges: a technology pivot (CR-001), a major feature scope expansion (CR-002), deployment complexity, and integration debugging — all compounded by a deadline that was moved forward by the course lecturer, outside the team’s control, requiring the entire team to compress and accelerate delivery across every workstream simultaneously. The response to each challenge — raising formal change requests, maintaining peer review, refactoring CSS globally, resolving Railway/Vercel connectivity — reflects professional practice.

The system live at headcount-nine.vercel.app is the strongest evidence of the project's success. It is not a prototype or a mockup — it is a deployed, functioning attendance management system with role-based access, a live attendance code flow, an activity audit log, and downloadable reports. That outcome, achieved in 12 weeks by a four-person student team, is a strong result.

Prepared by the CS3430 Project Team — National University of Lesotho