National University of Lesotho

Department of Mathematics and Computer Science

Project Scope Document

NUL Attendance Management System

CS3430: System Analysis and Logical Design

16th February 2026 – 8th May 2026

Prepared by:

202002241 – Manyeli, H.M.

202321274 – Rakoloi, B.R.

202322646 – Tsita, S.T.

202322596 – Makhang, L.M.

# 1. Project Scope Statement

The NUL Attendance Management System will digitise the attendance recording process at the National University of Lesotho. The system will replace current paper-based registers with a web-based application supporting attendance creation, editing, deletion, and reporting.

# 2. In-Scope

## 2.1 Functional Scope

- User authentication system (login/logout for lecturers and administrators).

- Role-based access control: Administrators, Lecturers, and Students.

- Student registration and profile management.

- Course creation and management by administrators.

- Attendance record creation, editing, updating, and deletion by lecturers.

- Automated attendance summary report generation.

- View attendance records by student, course, or date range.

## 2.2 Technical Scope

- Backend: Node.js with MySQL database.

- Frontend: React.js with CSS + HTML web interface.

- IDE: VS Code.

- Design: Figma for UI/UX prototypes.

- Database modelling: ER diagrams and normalised schema

- Code-based attendance capture.

# 3. Out of Scope

- Mobile application (iOS or Android).

- Integration with NUL existing student information systems.

- Financial or fee management modules.

- Production-level cloud hosting (optional academic deployment only).

# 4. Deliverables

| No. | Deliverable | Due (Week) | Owner( Student Number) |
| --- | --- | --- | --- |
| 1 | Project Charter | W1 | 202322596 |
| 2 | WBS & Gantt Chart | W2 | 202322646 |
| 3 | System Models / DFDs | W3–W4 | 202322646 |
| 4 | ER Diagram & DB Schema | W4–W5 | 202002241 |
| 5 | UI Prototype (Figma) | W4–W6 | 202002241 |
| 6 | Auth Module (Login & Roles) | W5–W6 | 202321274 |
| 7 | Attendance CRUD & Reports | W6–W8 | 202321274 |
| 8 | Unit Tests & QA Reports | W8–W10 | All |
| 9 | UAT Sign-off | W10 | All |
| 10 | Closure Report & Lessons Learned | W12 | All |

# 5. Assumptions

- All team members have access to a computer with VS Code and MySQL installed.

- The supervisor will provide timely feedback within 5 working days.

- Open-source tools (React, Node.js, MySQL, Figma free tier) remain accessible.

- The system is for academic demonstration; production-level security hardening is not required.

# 6. Constraints

- Time: 12-week project (16 Feb – 8 May 2026).

- Cost: Zero licensing costs

- Scope: Limited to lecturer, admin, student, course, and attendance management as defined above.

# 7. Acceptance Criteria

- Login system authenticates valid users and rejects invalid credentials.

- Lecturers can create, edit, and delete attendance records.

- System generates at least one summary attendance report per course.

- Attendance record accuracy achieves >= 90% in UAT testing.

- All source code is committed to shared repository with documentation.